|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sunday** | **Monday** | **Tuesday** | **Wednesday** | **Thursday** | **Friday** | **Saturday** |
|  | **1**  **RFP Released** | **2** | **3**  **Proposal Kickoff** | **4** | **5** | **6** |
| **7** | **8**   * **Initial Graphics Due** * **Pens Down** | **9**  **Pink Team** | **10**  **Questions Review** | **11**  **Questions Due** | **12**  **Graphic Updates Due** | **13** |
| **14**  **Pens Down** | **15**  **Red Team** | **16** | **17** | **18** | **19**  **Final Graphics Due** | **20** |
| **21**  **Pens Down** | **22**  **Edit/DTP** | **23**  **Gold Team** | **24**  **Final Changes** | **25**  **White Glove** | **26**  **Final Production** | **27** |
| **28** | **29**  **Deliver Proposal** | **30**  **Proposal Due** | **31** |  |  |  |

**30 DAY SCHEDULE**

A red and blue logo

Description automatically generated